1.5 Work Estimations (To-Do List)

Below is table with what tasks will be required to complete the Moffat Bay Lodge website. Each task shows a number of estimated hours that the team will spend working on them. The estimated times may change if the team encounters unexpected problems or additional development opportunities arise.

| Task | Description | Estimated Hours |
| --- | --- | --- |
| Project planning | Reviewing the requirements, creating the TDD, and website layout | 8 |
| Database Setup | Create the ERD and setup the tables | 5 |
| Develop the Styling | Create a CSS styling that can be used across the site so everything fits together | 3 |
| Landing Page | Develop the main page | 5 |
| About Us page | Create the about us page | 2 |
| Contact Us page | Create a page to contact the Moffat Bay Lodge | 2 |
| Attractions Page | Create the Attractions page listing all the activities at the lodge | 2 |
| Registration Page | Create the registration page with its form, validations and writing to database | 10 |
| Login System | Create the login system connecting to the database to verify username/password match | 10 |
| Reservation Page | Build the page that allows user to select a room, enter a guest count, and have a date selection for start/end of stay | 10 |
| Reservation Summary | Display the review page that the user can view and either confirm or cancel. If confirmed write data to the database | 8 |
| Reservation Lookup | Allow user to view the reservations be either the reservation ID or by email lookup | 6 |
| Testing and debugging | Test the system and make sure everything works as expected | 12 |
| Final Review | Verify everything is documented and ready for submission | 4 |
| TOTAL |  | 87 |